**Link (Online Tutoring App)**



**Client:** Rylan Perumal

**Scrum Master:** Mongezi Dlamini

**Scrum Development Team:**

* Donald Mbara
* Tebogo Mojela
* Senoelo Kaone
* Sikhanyiso Dlodlo
* Anastacia Mkhondo

**Sprint 1 Planning meeting**

**Date:** 24 February 2020

**Venue:** MSB UG 11 Rylan office

**Time:** 13:30

**Attendance:** All members were present except for Sikhanyiso (Anastacia was not yet introduced in the group)

**Minutes:**

* Setting upTaiga and putting up user stories for product and sprint backlog
* Linking Codecov, Travis-CI and Git-Hub
* Sprint 1 user stories and associated tasks

The following user stories were assigned as the Sprint backlog:

* As a new user, I can sign up to Link so that my details can be stored in the database
* As an authenticated user, I can log in to use Link so that I can have access to the Link
* As an authenticated user, I can request for a tutor so that I can get help
* As an authenticated user, I can talk to my tutor in private for meet ups
* As an authenticated user, I can be able to filter my course and post questions so that I can find them easily
* As an authenticated user, I can be able to vote for answers offered by tutors so that the best answers remain on top of the list
* As an authenticated tutor, I can be able to setup meetings so that I can discuss with the student face to face
* As an authenticated tutor, I can be able to answer questions which are asked by a student/user
* As an authenticated tutor, I can get paid after offering a service so that I can earn

**Sprint 2 Planning meeting**

**Date:** 04 March 2020

**Venue:**  UG meeting room

**Time:** 13:30

**Attendance:** All members were present except for Sikhanyiso

Apologies: Sikhanyiso couldn’t make it because of transport

**Minutes:**

REQUIREMENTS

* A screen with list of subjects
* User should be able to search for a specific subject and click on it
* There should be an array of questions on the home page of each subject
* User should be able to click on the questions to see answers
* The answers should be ranked from top voted answers to least voted answers
* The top answer should be highlighted
* User should be able to see who posted questions, who answered the questions
* The inbox chats should be able to be cleared after a useful review
* Security should be tight to avoid unnecessary meetups

The following user stories were assigned as the Sprint backlog:

* As an authenticated user I should be able have an option of list of all the questions so that I can see all the asked questions under the subject I selected
* As an authenticated user I should be able to see the available answers of the questions so that I can be able to get the help I need
* As an authenticated user I should be able to to see a list of all the subjects so that I can choose the one I want
* As an authenticated user I should be able to see who posted the answers so that I should know who posted
* As an authenticated user, I should be able to post questions so that I can get answers

**Daily Scrum Meeting:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Week date | **Mongezi Dlamini** | **Donald Mbara** | **Tebogo Mojela** | **Sikhanyiso Dlodlo** | **Kaone Senoelo** | **Anastacia Mkhondo** |
| 24-29 February | - integrating Travis CI  -I finalized all the user stories on the Taiga product backlog.  -Looked up about Android testing.  - I did nothing  -Added two task on Taiga.  -Did wiki on taiga | - integrating Travis CI  - I set up GitHub.  -Documented meetings.  -Researched about  Espresso and Junit testing.  - I did nothing  -Drafted Logo and slogan. | - practicing connecting android app to the internet  - I did nothing  -practicing how to test android code  -Practiced Roboelectric and unit testing  -created splash | - researched about Travis CI  -I finished integrating Travis CI  -Intregrated GitHub and coveralls.  - I did nothing  -Today I am practicing testing. | - integrating Travis CI  -Setting up local serves  -started brushing my PHP skills (including working with databases)  - created background asyncTask internet connection activity | - GitHub Travis-CI and coveralls integration.  - Practicing Android and Testing.  - I did nothing  - researched about UML diagrams |
| 1 - 6 March | -Completed the Registration activity in android | -Created PHP files for login and registration. | -Finished designing the first two activities of the app | -Created the wiki and some level of description | -I created tables in the database | -UML representations package hierarchy, use case diagram and class diagram |
| 7 – 13 March |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |